# NeighborNet

# A network for neighbors helping neighbors.

Course Code: MGMT-2107-06

Course Title: Systems Development 2

Project Title: NeighborNet – Community Resource Mapping System

Year: 2025

Group Members:

- Tinotenda Chibi

- Victor Olatunji

- Alyssa Cipriani

- Mofunoluwato Oyeyemi

Project Supervisor: Professor Fara

Submission Date: 23-09-2025

Content

Introductory Memo	3

Business Case Selection	4

SDG Alignment	5

Figure 1 - System Request	5

Feasibility Analysis	8

Figure 2 - Project Plan	10

Use Case Diagram	14

Activity Diagrams	15

Use Case Narratives	17

Figure 8 - Class Diagram (NeighborNetApp Main System)	25

Sequence Diagrams	26

Reflection on SDG Impact	28

# Introductory Memo

This report outlines the work our group completed for the MGMT2107 Systems Development 2 final project. Our project, NeighborNet, is a community resource mapping system designed to help people easily find important local services such as food banks, shelters, clinics, job programs, and public Wi-Fi locations. We chose this idea because it supports several United Nations Sustainable Development Goals, including No Poverty, Sustainable Cities and Communities, and Industry, Innovation and Infrastructure.

Throughout the semester, we followed the steps of the systems development process to plan and design our solution. This report includes our business case, system request, feasibility analysis, project plan, and the required diagrams such as use case diagrams, activity diagrams, a class diagram, and sequence diagrams. Each section shows the progress we made and how our understanding of system analysis improved over time.

We also made updates based on feedback from our professor during project check-ins. Overall, this report reflects our teamwork and our effort to design a meaningful and practical system that could help improve access to community services.

# Business Case Selection

Project Overview:

We are designing NeighborNet, a centralized digital database and mapping system that catalogs essential community resources. These include:

- Food banks

- Shelters

- Free clinics

- Job training centers

- Public Wi-Fi zones

The system will be accessible via both web and mobile applications and will support real-time updates to ensure accuracy and relevance.

# SDG Alignment

NeighborNet contributes to the following United Nations Sustainable Development Goals (SDGs):

- SDG 1: No Poverty

By helping individuals locate free and essential services, the system directly supports poverty alleviation efforts.

- SDG 11: Sustainable Cities and Communities

The platform promotes inclusive access to urban resources, enhancing community resilience and connectivity.

- SDG 9: Industry, Innovation and Infrastructure

The use of digital tools and real-time mapping fosters innovation and strengthens local infrastructure.

# Figure 1 - System Request

| System Request: | NeighborNet |
| --- | --- |
| Project Sponsor: | Professor Fara |
| Business Need: | For this project, what is needed is a database in mapping system that allows for local residence of the area to be able to find and seek resources within the community. |
| Business Requirements: | Audience – The system will be functional for these user groups such as residents, NGOs, municipal departments, and researchers. Functionally – The system must be able to map out areas, filter through resources, and search capability search areas. Map Integration – The system must intergrade Google Maps APIs for base map layer. Map Listing – The system should be able to connect with municipal open data portals or government APIs to add verified resources. Geographical Location – Starting off the system within a limited area, such as Kingston to be able to refine the model before scaling the project. |
| Business Value: | This project will empower residence within community, especially those with vulnerable populations to find and gain access to resources within their community. Additionally, it supports community organizations manage their information and provide policy makers with the data for supportive planning. Which focuses on our sustainable development goals which are SDG 1 (No Poverty), SDG 11 (Sustainable Cities and Communities) and, SDG 9 (Industry, Innovation and Infrastructure). |
| Special Issues or Constraints: | Accessibility -The system would be designed to me the AODA standards. Internet access – The system would have to be compatible to a certain extent, even without internet access, as some communities are limited. Privacy – All data input by a user will follow the privacy guidelines to ensure safety. Timeline – The expected timeline is within five months, which is for prototyping, testing, and launch phases. Resources – The system will be using open-source GIS library is like leaflet and free API tiers to reduce costs. |

This system request outlines the purpose, business need, expected value, and scope of the NeighborNet app. It summarizes why the system is necessary and how it will support community resource access while contributing to key SDGs.

# Feasibility Analysis

### Operational feasibility

NeighborNet is designed to address a real community need: connecting residents to local resources and services. The system will be used by residents, NGOs, municipal departments, and researchers, providing them with accessible and reliable information through a map-based interface. The integration of Google Maps API and municipal open data portals ensures the platform remains user-friendly and trustworthy. The design also aligns with AODA accessibility standards, ensuring inclusivity for users with disabilities. Given the system’s community-centered focus, stakeholder adoption and engagement are expected to be high, making the project operationally feasible.

### Technical Feasibility

The project relies on proven, open-source GIS technologies (e.g., Leaflet, Google Maps API) and government APIs for verified data integration. These tools are well-documented and widely used, reducing development complexity. The system’s initial deployment will focus on a limited area Oshawa allowing the development team to refine the model before expanding to other regions. The main technical challenges involve ensuring offline functionality in low-connectivity areas and maintaining data privacy. However, these issues can be mitigated with caching strategies and adherence to standard data protection practices. Overall, the technical infrastructure and available resources make the system technically feasible.

### Economic Feasibility

NeighborNet will utilize open-source software and free API tiers, minimizing development and operational costs. Hosting can be managed through low-cost cloud services or institutional servers, supported by the project sponsor (Professor Fara). The primary investment will be developer time, testing, and maintenance. Since the project’s purpose aligns with community improvement and sustainable development goals (SDGs 1, 9, and 11), there is potential for grant funding or municipal partnerships. Given the low initial expenses and high societal return, the project is economically feasible.

### Schedule Feasibility

The project’s timeline of five months includes prototyping, testing, and launch phases. This is reasonable given the project’s defined scope developing a functional prototype for one city (Oshawa). By following an iterative development process, core mapping and search functionalities can be completed early and refined with user feedback before final deployment. Thus, with clear milestones and task allocation, the schedule is feasible and manageable within the proposed timeframe.

### Organizational Feasibility

NeighborNet aligns with the goals of the sponsoring organization and supports community development through technology. It promotes sustainable growth by addressing SDG 1, 9, and 11, and has backing from Professor Fara and potential municipal partners. With access to academic resources and community support, the project is organizationally feasible.

# Figure 2 - Project Plan

| Task Mode | Task Name | Duration | Start | Finish | Predecessors | Resource Names |
| --- | --- | --- | --- | --- | --- | --- |
| Auto Scheduled | Deliverable #1 - Project Initiation (Week 1–2) | 7 days | Mon 25-10-27 | Tue 25-11-04 |  |  |
| Auto Scheduled | Create project cover page & auto-generated table of contents | 2 days | Mon 25-10-27 | Tue 25-10-28 |  | Alyssa, Victor |
| Auto Scheduled | Write business case & SDG alignment section | 2 days | Wed 25-10-29 | Thu 25-10-30 | 2 | Tino |
| Auto Scheduled | Complete group charter (roles, communication plan, rules) | 2 days | Fri 25-10-31 | Mon 25-11-03 | 3 | Alyssa, Mofunoluwato, Tino, Victor |
| Auto Scheduled | Proofread and compile and submit Deliverable #1 | 1 day | Tue 25-11-04 | Tue 25-11-04 | 4 | Tino, Alyssa, Mofunoluwato,Professor Fara, Victor |
| Auto Scheduled | Deliverable #2 - System Request, Use Case, Project Plan & Feasibility (Week 3–5) | 13 days | Wed 25-11-05 | Fri 25-11-21 | 1 |  |
| Auto Scheduled | Write system request (sponsor, need, value, considerations) | 3 days | Wed 25-11-05 | Fri 25-11-07 | 5 | Alyssa |
| Auto Scheduled | Draft feasibility analysis (technical, economic, operational) | 3 days | Mon 25-11-10 | Wed 25-11-12 | 7 | Mofunoluwato |
| Auto Scheduled | Create initial project plan (this document) | 2 days | Thu 25-11-13 | Fri 25-11-14 | 8 | Victor |
| Auto Scheduled | Develop initial use case diagram | 3 days | Mon 25-11-17 | Wed 25-11-19 | 8,9 | Tino |
| Auto Scheduled | Compile, review, format and submit Deliverable #2 report | 2 days | Thu 25-11-20 | Fri 25-11-21 | 10,7,8,9 | Alyssa, Mofunoluwato, Professor Fara, Tino, Victor |
| Auto Scheduled | Deliverable #3 - Activity Diagrams & Use Case (Week 6–8) | 20 days | Mon 25-11-24 | Fri 25-12-19 | 6 |  |
| Auto Scheduled | Select 2 complex use cases (approved by professor) | 2 days | Mon 25-11-24 | Tue 25-11-25 | 11 | Tino |
| Auto Scheduled | Create 2 activity diagrams | 3 days | Wed 25-11-26 | Fri 25-11-28 | 13 | Victor |
| Auto Scheduled | Write 2 use case narratives | 2 days | Mon 25-12-01 | Tue 25-12-02 | 14 | Alyssa |
| Auto Scheduled | Update table of contents and integrate into report | 1 day | Wed 25-12-03 | Wed 25-12-03 | 15 | Mofunoluwato |
| Auto Scheduled | Review and submit Deliverable #3 | 12 days | Thu 25-12-04 | Fri 25-12-19 | 13,14,15,16 | Tino, Victor, Alyssa, Mofunoluwato,Professor Fara |
| Auto Scheduled | Deliverable #4 - Class & Sequence Diagrams | 23 days | Mon 25-12-22 | Wed 26-01-21 | 12 |  |
| Auto Scheduled | Identify minimum 4 classes based on activity diagrams | 3 days | Mon 25-12-22 | Wed 25-12-24 | 17 | Victor |
| Auto Scheduled | Create class diagram (attributes, operations, relationships) | 3 days | Thu 25-12-25 | Mon 25-12-29 | 19 | Mofunoluwato |
| Auto Scheduled | Develop 2 sequence diagrams | 3 days | Tue 25-12-30 | Thu 26-01-01 | 20 | Alyssa |
| Auto Scheduled | Integrate diagrams into draft report | 11 days | Fri 26-01-02 | Fri 26-01-16 | 21 | Tino |
| Auto Scheduled | Review and submit Deliverable #4 | 3 days | Mon 26-01-19 | Wed 26-01-21 | 19,20,21,22 | Tino, Victor, Alyssa, Mofunoluwato,Professor Fara |
| Auto Scheduled | Deliverable #5 - Final Report & SDG Reflection (Week 12–14) | 14 days | Thu 26-01-22 | Tue 26-02-10 | 18 |  |
| Auto Scheduled | Write reflection on SDG impact and design choices | 2 days | Thu 26-01-22 | Fri 26-01-23 | 23 | Alyssa |
| Auto Scheduled | Update full report formatting (ToC, references, captions) | 3 days | Mon 26-01-26 | Wed 26-01-28 | 25 | Victor |
| Auto Scheduled | Create PowerPoint slides for presentation | 5 days | Thu 26-01-29 | Wed 26-02-04 | 26 | Tino |
| Auto Scheduled | Conduct peer review & editing | 3 days | Thu 26-02-05 | Mon 26-02-09 | 27 | Tino, Victor, Alyssa, Mofunoluwato |
| Auto Scheduled | Submit Final Report & Presentation | 1 day | Tue 26-02-10 | Tue 26-02-10 | 28 | Mofunoluwato |

The project plan provides a structured timeline for completing all required deliverables for the MGMT2107 final project. It assigns responsibilities to group members and includes review steps to ensure quality and consistent progress throughout the semester.

# Use Case Diagram

### Figure 3 - NeighborNet System (Use Case Diagram)

This diagram shows the major functions of the NeighborNet system and the actors involved. It highlights how community members, resource providers, and the system admin interact with features such as filtering services, registering for services, and many more.

# Activity Diagrams

### Figure 4 - Register for a Service (Activity Diagram)

This activity diagram outlines the steps a community member follows to sign up for a service through NeighborNet. It shows the sequence of actions, decision points, and user interactions involved in completing a registration process.

### Figure 5 - Filter Services by Location (Activity Diagram)

This diagram illustrates the steps a community member takes to search for services based on a specific location and filters. It highlights the decision-making process and user actions involved in refining and viewing search results.

# Use Case Narratives

### Figure 6 - Register for a Service (Narrative)

| Use Case Name: | Register For a service |
| --- | --- |

­

### 1. Description (Provide a brief description of this Use Case)

This use case will go through the process of what a community member will have to do to find, selecting a time and then register for a specific service in the NeighorNet system.

### 2. Actors – (add lines as needed)

Actor 1: Community member

### 3. Assumptions / Constraints - Judgments concerning unknown factors and the future which are made in analyzing alternative courses of action, or outside of the control of the project team

- Organizations have provided accurate listing and scheduled available timeslot.

### 4. Pre-Conditions (What conditions must be present before this Use Case can be used? What triggers the Use Case?):

1. The system is functional and online. 2.The resident has successfully downloaded and go onto the NeighorNet application. 3. The system is working, and the database has successfully uploaded the list of available community services and available times. 4. The database has correctly identified which community services are registerable and have a flag them and put them into a separate category than other services. Trigger: The community member needs to book a specific service and opens the application to find and book an available timeslot.

| ### 5. Basic Flow (Describe the most common version of this Use Case. Add lines as needed): |  |  |  |
| --- | --- | --- | --- |
| Flow Identifier: |  | Successful Service Booking |  |
| Step | User Action |  | System Response (optional) |
| 1 | Browser the list of services by clicking “View Services”. |  | Acknowledges category chosen part showing all services within the area. |
| 2 | Clicks on a specific service they want to book. |  |  |
| 3 | The system displays available appointment times for that service. |  |  |
| 4 | The user chooses a specific date and time slot. |  |  |
| 5 | User Confirms the details and clicks “Book Service”. |  | The system receives the request. |
| 6 |  |  | The system of validates the date and time slot and confirms booking. |
| 7 |  |  | The system triggers the email Sending an email confirmation to the user. |
| 8 |  |  | Display “Booking Confirmed” to the user. |

| ### 6. Alternative Flows (Describe other allowed variations of the Primary Use Case. Add additional flow identifier blocks as needed): |  |  |  |
| --- | --- | --- | --- |
| Flow Identifier: |  | Booking Rejected |  |
| Step | User Action |  | System Response (optional) |
| 1 | Starting from Step 5 of the Basic Flow. (It is the same 5 steps) |  |  |
| 2 |  |  | The system determines that the date and time slot is no longer available |
| 3 |  |  | The system display “Timeslot unavailable” to the user. |
| 4 |  |  | The system automatically brings the user back to the service selection screen |
| Flow Identifier: |  | <Enter alternative flow name and brief descriptor here> |  |
| Step | User Action |  | System Response (optional) |
| 1 |  |  |  |

| ### 7. Exception Flows (Describe Error Conditions. Add additional flow identifier blocks as needed): |  |  |
| --- | --- | --- |
| Flow Identifier: System Error – Time out while processing |  |  |
| Step | User Action | System Response (optional) |
| 1 | Browser the list of services by clicking “View Services”. | Acknowledges category chosen part showing all services within the area. |
| 2 | Clicks on a specific service they want to book. |  |
| 3 | The system displays available appointment times for that service. |  |
| 4 | User Confirms the details and clicks “Book Service”. | The system receives the request. |
| 5 |  | System error (database connection times out / Server go down momentarily) |
| 6 |  | Booking is not completed. |
| 7 |  | The system displays an error message “System ERROR – Please try again later”. |

### 8. “Includes” Use-Cases – (list use cases that are included in the flows listed above)

- Validate time slot - Send email notification

### 9. Post-Condition – (list state of system and outputs at end of this use case)

This use case can end with any one of the following post-conditions: 1. The appointment is created successfully, which is stored in the database and confirmed over email and the application display. It’s confirmation. 2. The appointment is not created, and the user is brought back to the service selection screen.

### 10. Comments/Concerns/Issues/Notes

Concern – Potentially while booking, the user could be rejected due to another user booking the same time slot at the same time. It could be beneficial if once a time slot was chosen that the user had a 60 second window to confirm that booking, therefore, holding that slot. Note – Since the user got sent a confirmation email once the booking is successfully done. It is important to know that the user has a verified email address. For users on the application when creating an account having a two-step process to verify that the email attached to the account is functional.

### 11. Created by- (name and date)

Alyssa Cipriani November 17, 2025

This narrative provides a detailed, step-by-step description of how a community member registers for a service. It expands on the activity diagram by defining preconditions, triggers, main flows, and alternative paths

### Figure 7 - Filter Services by Location (Narrative)

| Use Case Name: | Filter Services by Location |
| --- | --- |

­

### 1. Description (Provide a brief description of this Use Case)

This use case describes the process a Community Member follows to find, filter, and review community services based on their location and other criteria using a map or services page.

### 2. Actors – (add lines as needed)

Actor 1: Community Member (primary)

### 3. Assumptions / Constraints - Judgments concerning unknown factors and the future which are made in analyzing alternative courses of action, or outside of the control of the project team

- The user’s device has an internet connection and functional GPS or the user can manually enter a location. - They system’s database contains current and accurate service listings.

### 4. Pre-Conditions (What conditions must be present before this Use Case can be used? What triggers the Use Case?):

- The user has the application open to the Map / Service Page. - Trigger – The user has a need for a community service (e.g., food, shelter).

| ### 5. Basic Flow (Describe the most common version of this Use Case. Add lines as needed): |  |  |  |
| --- | --- | --- | --- |
| Flow Identifier: |  | Basic Filtering Flow |  |
| Step | User Action |  | System Response (optional) |
| 1 | Opens the Map / Services Page. |  | System displays the map / services interface |
| 2 | Enters a location. |  | System accepts the location input. |
| 3 | Chooses a Services Category (e.g., Food banks, shelters, clinics). |  |  |
| 4 | Selects Additional Filters (e.g., distance radius, availability). |  |  |
| 5 | Submits the Filter request. |  |  |
| 6 |  |  | System processes the request and displays the Filtered Results. |
| 7 | Reviews the results. The results are helpful. |  |  |
| 8 | Use Case ends. |  |  |
| 9 |  |  |  |

| ### 6. Alternative Flows (Describe other allowed variations of the Primary Use Case. Add additional flow identifier blocks as needed): |  |  |  |
| --- | --- | --- | --- |
| Flow Identifier: |  | A1:Save Helpful Results |  |
| Step | User Action |  | System Response (optional) |
| 1 | At Basic Flow Step 7, the user finds a specific result helpful and taps on it to Review Details. |  | System displays detailed information for the selected service. |
| 2 | The user chooses to Save or Bookmark the result. |  | System saves/bookmarks the service for the user. |
| 3 | The Use Case ends. |  |  |
| Flow Identifier: |  | A2:Results are Not Helpful |  |
| Step | User Action |  | System Response (optional) |
| 1 | At Basic Flow Step 7, the user determines the results are NOT helpful. |  |  |
| 2 | The user returns to Basic Flow Step 2, 3, or 4 to adjust their search criteria (e.g., a different location, category, or filters). |  |  |
| 3 | The Use Case continues from the chosen step in the Basic Flow. |  |  |
| 4 |  |  |  |

| ### 7. Exception Flows (Describe Error Conditions. Add additional flow identifier blocks as needed): |  |  |
| --- | --- | --- |
| Flow Identifier: No Services Found |  |  |
| Step | User Action | System Response (optional) |
| 1 | Submits a filter request. | System displays a message: "No services found matching your criteria." |
| 2 | The flow continues as Alternative Flow A2 (Results Are Not Helpful). |  |
| 3 |  |  |

### 8. “Includes” Use-Cases – (list use cases that are included in the flows listed above)

- View Service Details - Bookmark / Save Service

### 9. Post-Condition – (list state of system and outputs at end of this use case)

This use case can end with any one of the following post-conditions: 1. The user has viewed a list of filtered services. 2. The user may have one or more services saved / bookmarked for future reference.

### 10. Comments/Concerns/Issues/Notes

The activity diagram clearly defines the user’s steps, decision points, and the “Save / Bookmark” alternative flow.

### 11. Created by- (name and date)

Mofunoluwato Oyeyemi, Tuesday, November 18, 2025

This narrative describes the process a community member follows to filter and search for services by location. It outlines user actions, system responses, and conditions required for a successful search.

# Figure 8 - Class Diagram (NeighborNetApp Main System)

The class diagram represents the main data structures of the NeighborNet system, including users, services, providers, locations, feedback, and notifications. It shows attributes, operations, and associations between classes that support the system’s functionality.

# Sequence Diagrams

### Figure 9 - Register for a Service (Sequence Diagram)

This sequence diagram shows the flow of messages and interactions between the community member, system components, and service elements during the registration process. It highlights how the system coordinates multiple actions to complete a registration.

### Figure 10 - Filter Services by Location (Sequence Diagram)

This sequence diagram outlines how the community member interacts with the system to search for services using location and filters. It represents the order of requests and system responses involved in generating search results.

# Reflection on SDG Impact

Throughout the development of NeighborNet, our team has remained committed to designing a system that not only meets functional requirements but also aligns with broader social development goals. Our project supports three United Nations Sustainable Development Goals (SDGs), each of which influenced key design decisions and system features.

SDG 1: No Poverty

NeighborNet addresses poverty alleviation by providing a centralized platform for locating free and essential services such as food banks, shelters, and job training centers. Our design choice to include real-time updates and verified data integration ensures that users have access to accurate and timely information, reducing barriers to critical resources. The filtering and search capabilities allow vulnerable populations to quickly find services tailored to their needs, thereby supporting economic stability and resources accessibility.

SDG 11: Sustainable Cities and Communities

The system promotes inclusive and sustainable urban development by enhancing connectivity and resilience within the community. Features such as map-navigation, location-based filtering, and public Wi-Fi zone mapping encourage equitable access to city resources. Additionally, the platform’s AODA-compliant design ensures accessibility for all users, including those with disabilities, fostering a more inclusive community infrastructure. By integrating municipal open data portals, NeighborNet also supports transparent and participatory urban governance.

SDG 9: Industry, Innovation and Infrastructure
NeighborNet uses digital innovation to reinforce community infrastructure. Our use of open-source GIS solutions, such as Leaflet and the Google Maps API, demonstrates our commitment to ecologically and economically sustainable technology. The system's ability to function offline, when access to the internet is limited or non-existent, ensures that innovation does not leave behind a single segment of society. Additionally, the modular class structure and reusable components, as shown in the class diagram, will support future scalability and integration with other civic tech initiatives, promoting resilient and innovative infrastructure development.

In summary, NeighborNet is more than a technical project, it is also a tool for social improvement. Each design choice, from data integration and accessibility standards to offline capability and real-time mapping, was made with intentionality toward supporting SDG 1, SDG 11, and SDG 9. We believe that by empowering residents, organizations, and policymakers with reliable and accessible resource information, NeighborNet can contribute meaningfully to building more equitable, connected and sustainable communities.

Figure 1: System Request